# Basic Banking Software System - Project Plan

Date: January 16, 2026

Authors: Samir Sherestha(Manager), Safal Bhandari, Sulav Thapa, Rajiv Thapa (Developer), Nosin Shrestha[QA]

Summary: A one-month project to deliver a basic banking software MVP with core features.

# Table of Contents

1. Project Initiation
2. Methodology Selection
3. Feasibility Study
4. Project Phases
5. System Design
6. Coding Modularity
7. Security and Compliance Notes
8. Testing Strategy
9. Deployment and Handover
10. Actionable Next Steps

# 1. Project Initiation

The project is initiated through a Request for Proposal (RFP) or a kickoff meeting with Prabisha Khadka . During this meeting, the scope, stakeholders, success criteria, and delivery expectations are discussed. A Project Charter is created and approved.

Initial MVP Requirements:

- User authentication (login, password, 2FA)

- Customer accounts (create/view/update)

- Transactions (deposit, withdraw, transfer)

- Balance & statement generation

- Audit & logging (immutable logs)

- Admin UI and role-based access control (RBAC)

- Data encryption and backups

- Basic reporting

# 2. Methodology Selection

Chosen Methodology: Agile Scrum with 1-2 week sprints and daily standups.

Scrum is ideal for a 1-month timeline due to its flexibility, iterative delivery, and frequent client feedback. It allows rapid development and scope adjustments.

Comparison Table:

| Method | Speed | Client Feedback | Predictability | Best For |
| --- | --- | --- | --- | --- |
| Scrum | High | High | Medium | Rapid MVP delivery |
| Waterfall | Low | Low | High | Fixed, well-known scope |
| Kanban | Medium | Medium | Medium | Continuous flow, ops teams |

# 3. Feasibility Study

Technical Feasibility:

- React frontend, Node.js or Java backend, PostgreSQL database

- Use of cloud managed services and CI/CD pipelines

Time Feasibility:

- 1 month is feasible for MVP with limited scope and parallel workstreams

Resource Feasibility:

- 2 Developers: Sulav Thapa, Rajiv Thapa

- 1 QA: Nosin Shrestha

- 1 PM: Samir Shrestha

- 1 part-time DevOps: Safal Bhand

Risk Considerations:

- Security breaches

- Regulatory non-compliance

- Integration delays

- Scope creep

Mitigations: threat modeling, automated tests, daily demos, scope freeze after Sprint 2

# 4. Project Phases

1. Initiation (2 days): Kickoff, charter, backlog, environment setup

2. Design (3 days): Data model, API contracts, UI wireframes, security plan

3. Build (3 weeks): Sprint 1 (auth, accounts), Sprint 2 (transactions, statements)

4. Test (4 days): Automated tests, security scans, UAT

5. Deploy & Handover (2 days): Production deploy, runbook, training, support

# 5. System Design

High-Level Architecture:

Client UI
   |
API Gateway
   |
+-----------------------------+
| Auth | Account | Transaction|
+-----------------------------+
   |
Database
   |
Audit/Logging
   |
Admin UI
   |
CI/CD & Monitoring

Component Interaction:

- UI calls API Gateway, which routes to microservices

- Auth Service issues JWTs

- Transaction Service uses ACID transactions and emits audit logs

# 6. Coding Modularity

Modules:

- auth: login, JWT, 2FA

- accounts: CRUD operations

- transactions: deposit, withdraw, transfer

- statements: generate account statements

- audit: log events

- admin: user roles, access control

- shared: utils, db, config

Benefits of Modularity:

- Easier maintenance and debugging

- Scalable architecture

- Enables parallel development

- Better testability

Example APIs:

- auth/login, accounts/create, transactions/transfer

# 7. Security and Compliance Notes

Security Measures:

- Encryption at rest and in transit

- Input validation and sanitization

- Rate limiting and logging

- 2FA and secure password storage

- Regular security scans

Compliance Considerations:

- Local banking regulations

- Data retention policies

- Audit trails

# 8. Testing Strategy

- Unit tests for each module

- Integration tests for service interactions

- End-to-end tests for user flows

- Security scans and vulnerability checks

- User Acceptance Testing (UAT)

- Automated CI pipelines

# 9. Deployment and Handover

- Deployment steps using CI/CD

- Runbook and rollback plan

- Training sessions for client users

- Post-launch support for 1 week

# 10. Actionable Next Steps

- Prioritized backlog for Sprint 1: authentication, account CRUD

- Setup CI/CD pipelines

- Provision development and test environments

- Schedule daily standups

- Plan client demo at end of each sprint